## Slide 1
GANTT and budget review, mechanical design presentation, software architecture overview, and testing status
DPM Final Project
Fall 2017
Team 6
Meeting Three

## Slide 2
GANTT Chart Update

## Slide 3
Budget Update
Chart: Projected Budget Use
| Used Budget | Remaining Budget
Projected Budget | 108 | 243
Chart: Real Budget Use
| Used Budget | Remaining Budget
Projected Budget | 78.5 | 272.5

## Slide 4
Mechanical Design Selection
PROS | CONS
Both the ultrasonic and light sensors positioned in front are low enough. | No remaining ports for gyro sensor.
The ultrasonic and colour sensors can be moved. | The stability of the pivoting sensors should be revised.
Good accessibility to the battery. | 
The width of the wheels make the robot stable but can also execute tight turns. | 
Physical Characteristics
SENSORS: 3x colour sensor 1x ultrasonic sensor
MOTORS: 2x large EV3 motor - navigation 1x large NXT motor – zipline pulley operation 1x medium motor – sensor rotation
MEASUREMENTS: wheelbase: 15.2 cm width: 19.8 cm height: 28.5 cm depth: 21.2 cm
Easily accessible battery
Stable on the ground and on the zip line due to calibrated centre of gravity

## Slide 6
Software Architecture – Updated State Machine

## Slide 7
Software Architecture – Updated Class Hierarchy

## Slide 8
Testing Status
Testing document has been updated after each test. A copy of the document is uploaded weekly to the Dropbox.
For each test, the following details are noted:
  Date
  Testers
  Hardware and Software Versions
  Goal
  Procedure
  Expected Result
  Test Report
  Conclusion
  Action and Distribution
Tests have been conducted in the following areas:
  Stability of robot (driving and ziplining)
  Mounting and dismounting of zip line
  Accuracy of navigation and localization

## Slide 9
Week 3 Plan
Prepare for milestone demonstration
  Characterize available sensors and motors to choose those that perform best
  Construct the robot that will be used for the demonstration
  Complete the first version of the code base
  Conduct tests to ensure that the robot will meet the demonstration criteria
Update GANTT chart and budget
Update documentation with the latest details for Monday’s submission